COMPREHENSIVE STAFF TRAINING & ONBOARDING PROGRAM

Bule Hora University Teaching Hospitals

EHMS System Training Materials

# 1. Training Program Overview

## 1.1 Training Objectives

- Enable users to efficiently use the new system

- Ensure data quality and consistency

- Build confidence in digital workflows

- Promote system adoption and user engagement

- Establish support structure for ongoing learning

## 1.2 Training Phases

| Phase | Timing | Duration | Target | Delivery |
| --- | --- | --- | --- | --- |
| Phase 1 | Months 9-10 | 5 days | Super Users | Intensive |
| Phase 2 | Months 10-11 | 4 hours | All staff | Role-based |
| Phase 3 | Month 12 | 4 hours | All staff | Just-in-time |

# 2. Physician Training Module (5 days)

## 2.1 Day 1: System Overview & Navigation

- Understanding EHMS architecture and key modules

- Login, password management, and MFA setup

- Dashboard navigation and menu structure

- Hands-on: Practice navigating the system

## 2.2 Day 2: Patient Lookup & EMR Review

- Searching for patients (by name, ID, date of birth)

- Viewing complete medical records

- Understanding data fields and terminology

- Lab: Search and review patient cases

## 2.3 Day 3: Creating & Updating Records

- Creating new medical records and visit notes

- Documenting vital signs and observations

- Recording diagnoses and treatment plans

- Lab: Create sample patient visits

## 2.4 Day 4: Prescriptions & Orders

- Prescribing medications (with drug interaction checking)

- Ordering lab tests and imaging

- Setting test priorities and clinical indications

- Lab: Create prescriptions and lab orders

## 2.5 Day 5: Appointments & Reports

- Scheduling follow-up appointments

- Accessing clinical reports and statistics

- Using alerts and notifications

- Final exam: Complete sample workflows

# 3. Nurse Training Module (4 hours)

## 3.1 Module Content

- Hour 1: System overview and login

- Hour 2: Patient lookup and vital signs entry

- Hour 3: Medication administration and documentation

- Hour 4: Practical exercises and Q&A

## 3.2 Key Responsibilities

- Record patient vital signs accurately and timely

- Update patient status and notes

- Document medication administration

- Follow up on physician orders

- Maintain patient confidentiality

# 4. Receptionist Training Module (4 hours)

## 4.1 Key Functionalities

- Patient registration and check-in

- Appointment scheduling and confirmation

- Insurance verification

- Appointment reminders and notifications

## 4.2 Training Focus

- Accurate patient data entry (reduces errors downstream)

- Efficient appointment scheduling

- Patient communication skills

- System troubleshooting basics

# 5. Pharmacist Training Module (4 hours)

## 5.1 Pharmacy Functions

- Receiving and reviewing prescriptions

- Checking drug interactions and allergies

- Dispensing medications with tracking

- Managing medication inventory and expiry

## 5.2 Key Safety Features

- Automated drug interaction warnings

- Allergy screening before dispensing

- Barcode scanning for inventory

- Controlled substance tracking and audits

# 6. Lab Technician Training Module (4 hours)

## 6.1 Lab Workflows

- Receiving test orders from physicians

- Specimen collection and labeling

- Test processing and result entry

- Quality control and validation

## 6.2 Data Accuracy

- Enter results accurately (critical for diagnoses)

- Record reference ranges and units

- Flag abnormal results

- Notify physician of critical values

# 7. Ongoing Support & Resources

## 7.1 Help Desk Support

- Phone: +251-911-234-567 (24/7 during GO-LIVE week)

- Email: ithelpdesk@buho.edu.et

- In-person: IT office, Building A, Ground Floor

- Average response time: 30 minutes

## 7.2 Learning Resources

- Online video tutorials and documentation

- User guides by role (printed and digital)

- Superuser availability for peer support

- Monthly refresher training sessions

End of Training & Onboarding Program