DATA MIGRATION & LEGACY SYSTEM INTEGRATION

Bule Hora University Teaching Hospitals

Complete Implementation Guide

# 1. Data Migration Overview

## 1.1 Objectives

- Migrate 100% of historical patient data (5+ years)

- Ensure data integrity and consistency

- Minimize downtime (target: < 4 hours)

- Maintain audit trail and data security

- Enable rollback if issues occur

## 1.2 Scope of Migration

| Data Entity | Records Count | Source Format | Complexity |
| --- | --- | --- | --- |
| Patients | ~8,500 | Excel / CSV | Low |
| Medical Records | ~35,000 | Paper (scanned) | High |
| Billing Records | ~12,000 | Accounting DB | Medium |
| Lab Results | ~28,000 | Lab Database | Medium |

# 2. Migration Strategy

## 2.1 Two-Phase Approach

## PHASE 1: Pre-Go-Live (Weeks 1-3)

- Data extraction from legacy systems (Excel, databases, scanned files)

- Data cleaning and standardization (format, validation, deduplication)

- Data mapping to new schema

- Load test data to staging environment

- Validate and reconcile data quality

## PHASE 2: Go-Live (Day 0)

- Final extraction from legacy systems (updated data)

- Data load to production database

- Index creation and query optimization

- Data validation in production

- Provide rollback capability for 24 hours

# 3. Data Extraction Procedures

## 3.1 Patient Database Export

Source: Hospital Excel spreadsheets and CSV files

Export Format: CSV with UTF-8 encoding

Fields Required: Full name, DOB, Gender, Email, Phone, Address, Insurance ID

Validation: Check for required fields, valid email/phone formats

## 3.2 Medical Records Migration

Source: Paper records and scanned PDFs

Process: OCR scanning of paper documents to searchable PDFs

Storage: Link PDFs in document management system

Metadata: Extract key information (date, doctor, diagnosis) for indexing

## 3.3 Billing Records Export

Source: Accounting database

SQL Query: Export bills with line items and payment history

Format: CSV or JSON

Reconciliation: Verify total amounts match source system

## 3.4 Laboratory Results Export

Source: Lab Information System database

Data: Test type, result values, reference ranges, dates

Validation: Verify results are linked to correct patients

# 4. Data Cleaning & Transformation

## 4.1 Deduplication

- Identify duplicate patient records using fuzzy matching (name similarity)

- Merge duplicate records, keeping most complete information

- Generate merge report for review by data stewards

## 4.2 Data Standardization

- Phone numbers: +251-XXXXXXXXX format

- Email: lowercase, remove spaces

- Names: Proper case (First Last)

- Dates: YYYY-MM-DD format

- Gender: M/F/Other standardization

## 4.3 Validation Rules

- Required fields: Must not be null

- Date validation: Birth date < today, visit dates reasonable

- Referential integrity: Patient exists before creating records

- Business logic: Billing amount > 0, results within normal ranges

# 5. Migration Scripts & Tools

Python ETL Script Example:

See 'data_migration_scripts.py' for complete implementation with:
• CSV reader and validator
• Data transformation functions
• Database connectors
• Error logging and recovery
• Reconciliation reports

Required Tools:

- Python 3.9+ with pandas, psycopg2, sqlalchemy

- PostgreSQL pg_dump/psql for backups

- Talend or Apache NiFi for visual ETL (optional)

- DBeaver for database validation

# 6. Testing & Validation

## 6.1 Pre-Migration Testing

- Test migration scripts on sample data (10% of dataset)

- Verify data completeness: Row count, null values

- Validate data accuracy: Spot check samples

- Test rollback procedures

## 6.2 Post-Migration Validation

- Record count matching between source and target

- Financial reconciliation: Sum of bills matches

- Data quality checks: Run validation queries

- User acceptance testing: Hospital staff verify key records

# 7. Rollback & Recovery Plan

## 7.1 Pre-Migration Backup

- Full production database backup 4 hours before go-live

- Backup verification: Restore test, verify completeness

- Store backups on separate secured storage

## 7.2 Rollback Criteria

- Critical data loss or corruption detected

- Unexplained discrepancies in financial data

- System unable to operate for > 1 hour

- Executive decision due to unforeseen issues

## 7.3 Rollback Procedure

- Stop all new transactions in new system

- Restore production database from pre-go-live backup

- Verify data integrity post-restore

- Notify all users of rollback

- Return to legacy system operations

# 8. Migration Timeline

| Date | Activity | Owner |
| --- | --- | --- |
| Week -3 | Identify data sources and prepare extraction | Data Migration Team |
| Week -2 | Extract data, clean and transform | Data Analyst Team |
| Week -1 | Load to staging, validate, test scripts | QA & Database Team |
| Day -1 | Final backup, prepare production environment | DevOps Team |
| Day 0 | Execute migration scripts, validate results | Full Migration Team |
| Day 1-7 | Stabilization period, user testing, support | All teams on support |

End of Data Migration Guide