✅ DEPLOYMENT CHECKLIST

Pre-Deployment & Post-Deployment Verification

# PRE-DEPLOYMENT CHECKLIST (7 Days Before)

## Code Quality

- All unit tests passing (coverage ≥ 80%)

- Code linting successful (ESLint/Prettier)

- No console warnings or errors in dev

- Security scan completed (Snyk/OWASP)

- Code review approved by 2+ team members

## Configuration

- All environment variables documented

- Secrets stored in Secrets Manager

- .env.example file created and updated

- Database migrations tested

- SSL/TLS certificates valid (expires >30 days)

## Database

- Schema migration tested on staging

- Backup procedure verified

- Replication lag < 100ms

- Indexes created for performance

- Query performance baseline established

## Infrastructure

- Cloud resources provisioned and tested

- Load balancer configured and healthy

- Auto-scaling policies configured

- Security groups and firewall rules set

- CDN configured for static assets

- DNS records validated (TTL low temporarily)

## Monitoring & Logging

- Prometheus scrape targets configured

- Grafana dashboards created and tested

- Alert rules configured in AlertManager

- PagerDuty/Slack integration tested

- ELK Stack ingesting logs

- Health checks configured on endpoints

## Testing

- Smoke tests passing on staging

- Load testing completed (1000+ concurrent users)

- Performance targets met

- Failover tested and working

- Backup/restore procedure tested

## Documentation

- Runbooks created for critical incidents

- Deployment guide reviewed and validated

- Rollback procedure documented

- On-call rotation and escalation documented

## Team Readiness

- On-call engineer identified

- Incident commander designated

- Stakeholders notified of deployment window

- Rollback plan reviewed with team

# DEPLOYMENT DAY CHECKLIST

## Pre-Deployment (2 Hours Before)

- Create database snapshot/backup

- Notify all teams (ops, support, users)

- Verify all team members available

- Ensure communication channels open (Slack/Teams)

- Verify staging environment is stable

## During Deployment

- Enable maintenance mode on frontend

- Run database migrations

- Deploy backend container

- Run health checks (wait for 5 min stability)

- Deploy frontend (blue-green)

- Disable maintenance mode

- Monitor for errors (30 minutes minimum)

## Post-Deployment (1 Hour After)

- Verify all services are responding

- Check application logs for errors

- Run smoke tests

- Verify API endpoints are responding (p99 <500ms)

- Check database replication lag

- Verify monitoring alerts are working

- Notify stakeholders of successful deployment

# POST-DEPLOYMENT CHECKLIST (24 Hours)

- Monitor system metrics (CPU, memory, disk)

- Check database performance metrics

- Review error logs and alerts

- Verify backup jobs completed

- Check user feedback/support tickets

- Perform end-to-end testing

- Document any issues and resolutions

🚀 Ready for Production Deployment!