RETURN ON INVESTMENT (ROI) & COST-BENEFIT ANALYSIS

Bule Hora University Teaching Hospitals

Financial Analysis & Justification

# 1. Executive Summary

## 1.1 Investment Overview

Total 3-Year Investment: ~$950,000 - $1,530,000

Expected Annual Benefits (Year 3): ~$780,000 - $1,170,000

Payback Period: 18-24 months

3-Year ROI: 125-180%

5-Year ROI: 300-450%

## 1.2 Key Value Propositions

- Operational Efficiency: 30-40% reduction in manual processes

- Revenue Improvement: 15-25% faster payment collection

- Cost Reduction: 35% decrease in medication wastage

- Quality Improvement: 40% reduction in medical errors

- Patient Satisfaction: 30% improvement in wait times

# 2. Detailed Cost Analysis (3-Year)

## 2.1 Implementation Costs

| Cost Category | Year 1 | Year 2 | Year 3 |
| --- | --- | --- | --- |
| Software Licensing | $80,000 | $40,000 | $40,000 |
| Infrastructure & Cloud | $120,000 | $180,000 | $200,000 |
| Development & Integration | $180,000 | $50,000 | $25,000 |
| Training & Change Management | $45,000 | $20,000 | $15,000 |
| Support & Maintenance | $35,000 | $50,000 | $60,000 |
| TOTAL COSTS | $460,000 | $340,000 | $340,000 |

# 3. Quantified Benefits (Annual)

## 3.1 Operational Efficiency Gains

| Benefit Category | Metric | Improvement | Annual Value |
| --- | --- | --- | --- |
| Administrative Time | Hours saved/year | 3,500 hours (35%) | $122,500 |
| Billing Efficiency | Days to collect | From 40 to 20 days | $156,000 |
| Medication Wastage | Waste reduction | 35% reduction | $78,500 |
| Error Reduction | Medical errors | 40% reduction | $234,000 |
| Patient Satisfaction | Wait time reduction | 30% improvement | $65,000 |
| TOTAL BENEFITS |  | Year 3+ | $656,000 |

# 4. 5-Year Financial Projections

## 4.1 Net Present Value (NPV)

Year 0 (Implementation): -$460,000

Year 1 (Partial): +$180,000 (50% benefits)

Year 2 (Full): +$540,000

Year 3: +$656,000

Year 4: +$656,000

Year 5: +$656,000

Cumulative 5-Year Benefit: +$2,288,000

Total Costs (5 years): $1,140,000

Net Benefit: +$1,148,000

## 4.2 Return on Investment Metrics

Payback Period: 18-24 months

3-Year ROI: 127%

5-Year ROI: 200%

Internal Rate of Return (IRR): 35-42%

# 5. Risk Mitigation & Assumptions

## 5.1 Conservative Assumptions

- Benefits realization: 6-9 month lag after go-live

- Year 1 benefits: Only 50% of full benefits achieved

- User adoption: 85-90% target (not 100%)

- Cost overruns: Budgeted 15-20% contingency

## 5.2 Risk Factors & Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Low user adoption | 30-50% reduction in benefits | Comprehensive training + super users + support |
| Implementation delays | Benefits delayed 3-6 months | Strong project management + experienced vendor |
| System downtime | Operational disruption | Redundant systems + 99.5% SLA + fallback procedures |
| Data migration issues | Data loss or corruption | Thorough testing + validation + rollback capability |

# 6. Intangible Benefits (Difficult to Quantify)

## 6.1 Patient Care Improvements

- Better clinical decision making with complete records

- Reduced medical errors and adverse events

- Improved patient safety through drug interaction checks

- Enhanced patient satisfaction and loyalty

## 6.2 Institutional Benefits

- Competitive advantage in healthcare market

- Improved staff satisfaction and morale

- Enhanced research capabilities with better data

- Better compliance with HIPAA and regulations

- Accreditation and certification support

End of ROI & Cost-Benefit Analysis